Project Progress Report

Student Name: Sarah Brown

Project Title: CQUnix-sysadmin

Date: June 8, 2025

Report Number: Weekly Report #2

- Summary of Progress This Week

- • Completed configuration of iptables firewall on router (rocky), including input and forwarding policies set to ACCEPT

- • Successfully deployed DokuWiki on web server (adelaide) and verified content accessibility

- • Created and tested backup script on backup server (bundaberg) for automated backups of authorized_keys, git repositories, web server context, and client SSH keys

- • SSH key setup verified across all VMs; ensured password-less authentication for admin user between backup server and SSH server (sydney), git server (gladstone), web server (adelaide) and client machines (WS01 & LP01)

- • SSH audit mechanism implemented on SSH server (Sydney), logging successful and failed login attempts with timestamps

- • Synced DokuWiki data with Git repository hosted on Git server (gladstone)

- Tasks in Progress

- • Organising backup directories, clean up of all test artifacts

- • Fina testing of all components in simulated failure/recovery scenarios

- Upcoming Tasks

- • Final testing

- • Presentation

- • Third progress report

- • Finishing main report

- Challenges / Issues

- • SSH key access for user home directories required significant troubleshooting. Final solution involved scripted elevation and cleanup for safety.

- • scp and SSH permissions required troubleshooting and consistent user context. Resolved via structured SSH key deployment

- • Multiple firewall and routing troubleshooting steps token, but some VMs remain unable to download updates, limiting backup and retrieval operations

- Reflection / Notes

- • Solving backup access across machines taught me a lot about permission boundaries and secure scripting

- • Adding a working SSH login audit gave me insight into proactive system monitoring, a feature I hadn’t originally planned but adds real-world value

- • Hitting the wall with sudo limitations forced me to think critically and try alternatives

- • Still on track for June 13 submission