Project Progress Report

Student Name: Sarah Brown

Project Title: cqunix-sysadmin

Date: June 10, 2025

Report Number: Weekly Report #3

- Summary of Progress This Week

- • Successfully recorded and finalised all configuration steps for iptables and NAT rules on router (rocky)

- • Completed full deployment and verification of DokuWiki on web server (adelaide), synced with the Git repository hosted on Git server (gladstone)

- • Troubleshot and resolved intermittent connectivity issues related to IP forwarding and Nat rules affecting VM communication

- Tasks in Progress

- • Attempting to retrieve critical system files (/etc/passwd, /etc/group, /etc/sudoers)  from darwin and bundaberg VMs

- • Preparing and rehearsing final presentation including demo video and voiceover

- Upcoming Tasks

- • Complete retrieval of files from darwin and bundaberg or document obstacles encountered

- • Record and submit final presentation

- • Write reflection

- • Edit and submit final project report

- Challenges / Issues

- • Persistent SSH access issues on darwin and bundaberg VMs: though both can ping internal and external networks, attempts to install or update packages fail due to “Network unreachable” errors, blocking installation of OpenSSH server

- • Bundaberg lacks SSH server installation, restricting file transfer capabilities despite ongoing SSH connections working from it

- • Recreated the router (rocky) VM six times due to unexplained crashes and failures, severely impacting network stability and project progress

- • Multiple firewall and routing troubleshooting steps token, but some VMs remain unable to download updates, limiting backup and retrieval operations

- • Restart and reboot attempts affected VMs sometimes in system instability or failure to restart. Restart in recovery mode force restarted VMs.

- Reflection / Notes

- • These networks and SSH challenges, coupled with repeated router VM failures, exposed real-world infrastructure fragility and reinforced the need for strong troubleshooting and fallback planning

- • Learning to configure and verify iptables and NAT rules at the router level was critical to managing VM communications and securing the environment

- • Despite setbacks, progress remains steady with core functionalities demonstrated and documented

- • Will transparently address outstanding issues in presentation, showcasing problem-solving approach and practical learning

- • On track for project completion and submission by June 13.